PIXLEY PUBLIC UTILITY DISTRICT

P.O. BOX 535/232 EAST DAVIS AVENUE

PIXLEY, CALIFORNIA 93256

(559)757-3878/FAX: (559)757-3459

AGENDA

BOARD MEETING

BOARD OF DIRECTORS

December 4th 2023

6:30 P.M.

- CALL TO ORDER

- MINUTES

- BILLS TO BE PAID

PUBLIC COMMENTS

- Members of the public may address the Board during public comments regarding any matter which is under the jurisdiction of the Board.  Comments shall be limited to three minutes per person with thirty minutes overall for the entire comments period, unless otherwise indicated by the Board President.

- SELF HELP ENTERPRISES/LETTER OF SUPPORT/USDA TECHINAL ASSISTANCE & TRAINING GRANTS PROGRAM.

Recommended action: Discussion, consideration, and possible action on approving Letter of Support.

- LEADERSHIP COUNSEL/LETTER OF SUPPORT/SAN JOAQUIN VALLEY CLIMATE JUSTICE COLLABORATIVE’S APPLICATION.

Recommended action: Discussion, consideration, and possible action on approving Letter of Support.

- DAVID TERREL/APN 299-062-011/WILL SERVE LETTER

- PROVOST & PRITCHARD/DEVELOPMENT UPDATE AND REPORT ACTIVE

ITEMS

- Development Update and Report of Active Items

A.  Available Water Units (January 2023)                                                                125

Mercado – Walnut (11-19-19/11-7-22)	                                                              1

Orneles – 270 W. Court Ave. (12-20-19 / 02-07-23)                                           3

N&S Truck Stop (11-2-21)                                                                                  22

Palma-Quiroz (7-11-22)                                                                                        1

Correa (7-11-22)                                                                                                    1

Camp (8-1-22)                                                                                                        1

Correa (12-5-22)                                                                                                    2

Thandi/Singh (12-5-22)                                                                                        24

Correa – 451 Market Street (1-9-23)                                                                  3

Pixley Park                                                                                                            2

Correa – Pine Street                                                                                            18

Robles -339 Walnut Street							   2

Terrel – 1430 East Terra Bella							   1

Remaining Available Water Units                                                                44 units

Properties in red were sent will-serve extension request letters as directed at the January Board meeting and who have not responded. I removed them from the list usage total.

B. Travel Stop – It is understood that the developer of the travel center north of Howard Avenue near Park Drive may be constructing the water line from Howard Avenue north to our water main extension project in the spring of 2023.  A formal Agreement between the property owner and the Pixley PUD will be required for the reimbursement of costs expended by the Pixley PUD for the construction of the water line across a portion of the proposed development frontage.  P&P staff are coordinating with the developer’s engineer to finalize an agreement for Board consideration. The project engineer has addressed District comments and has agreed to the fee assessment. PPUD is awaiting their initial payment. The developer suspended the project due to funding issues.

- Pixley Park – The County of Tulare has hired a design consultant and is consulting with District staff for water services to restrooms at the Park. P&P staff reviewed the draft plans and is coordinating with the engineer to assess fees.

2. INFRASTRUCTURE PLANNING

Well and Waterline Replacement Project

Near term activity for the month:

- Well 5: Bakersfield Well and Pump successfully removed the pump and recorded video. There was some damage to the well casing. Bakersfield Well and Pump re-installed the equipment and performed a start-up June 14. The well is performing, has passed water quality results, and was introduced into the system. Rob coordinated meter repair and is working with Unified to repair the corroded switch. Still awaiting installation of the Cla-Val and sound enclosure.

- Well 6: Work is proceeding on the final punch list. The drain line was adjusted. The punch list still consists of air release valve at the hydro-tank.We have requested a final schedule and suggest holding back the final $25,000 of the retention.

- The financial hardship memorandum was approved at the October Board meeting and was sent. Michael and Ronnie met with State grant staff, who acknowledged the hardship and is reviewing the information to determine any potential compensatory payment to PPUD.

Recommended Action: Recommend release all but $25,000 of the retention.

- FUNDING ASSISTANCE APPLICATIONS

- Planning Grant and Construction Grant Applications to the State

The Planning Grant Application has been finalized and submitted to the State for

consideration.  The improvements would include the following:

Relocation of wastewater collection system improvements in the vicinity of

Court and Main Streets.

Construction of a self-cleaning screen prior to the influent lift station at the

WWTF.

Construction on pumps in the aeration tanks to allow for dewatering of the

aeration tanks when maintenance is required.

Groundwater Monitoring Wells at the WWTF.

Grit removal equipment at the WWTF.

Sludge Drying Bed improvements at the WWTF.

The State has assigned a Project Manager to the project application.

The State has responded that the information submitted appeared to be complete and that Pixley PUD may expect an executed agreement in 9 to 12 months from December 2022.  Updated forms were submitted to the State. The State responded that the grant funding was reduced by $150M and the PPUD project is no longer considered for funding. They will notify us if the funding amounts changes.

Recommended Action: Board’s pleasure

- Interim Emergency Drinking Water and Drought Related Drinking Water Funding

The Project received the final Grant Contract from the State. A kickoff meeting with the State was conducted and a task order was authorized Provost & Pritchard to perform the design. Design has been initiated and fill station has been ordered. The contractor is coordinating sitework. The Fill station passed water tests and is in service. The State is issuing an extension to the contract. We received the State license through the California Dept. of Public Health. P&P staff is completing the final report and reimbursement request.

Recommended Action: Board’s pleasure

- Drought Relief Grant Applications to the Department of Water Resources

A contract for the funding has been received from the Department of Water Resources.

Well 4 Rehabilitation

An initial site visit may offer an option of a new well on the site as the rehabilitation effort rather than pulling the existing pump – due to the recent experience of Well 2A. The project would include a standby generator for Well Funding has been approved for this project by DWR. Board directed engineering staff to plan for building demolition. The concept would include a Sea Train enclosure behind the PPUD office for record storage and two (2) Sea Train enclosures at the WWTF to store records and materials presently stored at the Well 4 site.

Design is proceeding and we are coordinating with the electrical engineer.  An updated set of Plans and Specifications will be submitted to DWR for review and authorization to advertise for construction.

- TCP Planning Grant from the State Water Resources Control Board – Well 5,

Well 3A, AND Well 4

The State has authorized Self Help Enterprises with a Technical Assistance Grant for the project.

Design and environmental work have begun.  The work now includes mitigation measures for Well 6.

Recommended Action: Board’s pleasure

- TCP Construction Grant Applications to the State Water Resources Control Board – Well 5, Well 3A, 4 and 6

The State has assigned a Project Manager for the Construction Grant Application.  Information has been requested by the State to continue to process the application.

The State has requested that Pixley PUD adopt an Authorizing Resolution for the application.  The Authorizing Resolution was approved at the September Board meeting and submitted by Michael Taylor on behalf of PPUD staff.

The State Project Manager has changed. She recently reached out to suggest a regular meeting to move the application forward.

PPUD, P&P, and Staff held a kickoff meeting in November.

Recommended Action: Board’s pleasure

4. Grundfos Inspection of the Booster Pumps at the Tank Site

A service engineer for Grundfos reviewed the booster pumps at the tank site on August 1, 2023.  He presented the following observations and then on August 11, 2023 provided a quote for recommended services.

I went out to Pixley PUD and looked at the Grundfos Booster System.  Talking to Rob Masters, there is an obvious loud noise, and this is not normal.

Based on my observation, the bearings need to be replaced.  I am not exactly sure if it is the Motor or Pump Bearings.  The Motor would need to be uncoupled by one of our technicians for us to do the exact troubleshooting.  All three pumps are screaming really loud.

I have two options.

- Send a Technician out to troubleshoot each pump by uncoupling the Motor and isolating the system.  Cost to send a technician out would be $1750.

- Order Bearings for both the Pump and Motor.  Send the technician out to do the job.  The problem with that is, once these parts are ordered, it cannot be returned.  The cost of that would be, Technicians Hourly rate ($200/ hr), plus parts.  I do not know the price for parts yet.  I have sent this information to Engineering to get pricing.

Please let me know what’s your thoughts here, and how you would like to proceed.  If we keep operating the way the pumps are currently operating, the system will fail and the cost to repair a failure would be a lot more.

It is recommended that PPUD authorize the services described in the attached quote from Grundfos to avoid a failure of some of the booster pumps. Work was authorized at the September Board meeting. Per attached email the Board wanted more information before work was authorized. Rob received the attached answers from Grundfos to present. A purchase order has been created and is being reviewed by Grundfos prior to work.  Work was performed in November and the pumps are no longer “screaming”.

Recommended Action: Board’s pleasure

5. TULE BASIN WATER QUALITY COALITION – WATER FILL STATION

The Tule Basin Water Quality Coalition is requesting to enter into an agreement with Pixley PUD for the installation and operation of a water fill station.  The proposed location is the southeast corner of the tank site on School Street north of Terra Bella.

Updated information has been received and reviewed.  Comments have been returned to the applicant.  Draft contract was approved at the December Board meeting.  The draft Memorandum of Understanding was submitted by Tule Basin for Board review but rejected by the Board in April. Tule Basin has enquired if they could partner with the PUD by paying reimbursement for use of its fill station. This was discussed at the September Board meeting.

Recommended Action: Board’s pleasure

6. COUNTY OF TULARE – COURT AVENUE PROJECT

The County of Tulare has contacted Pixley PUD regarding a road project in Court Avenue between Main Street and School Street.

The County is planning to resurface the roadway, which will impact the existing water valves and sewer manholes owned by the Pixley PUD.  The County is requiring that the Pixley PUD pay for raising the valves boxes and manholes.

The Board voted to approve the County loan agreement at the June 13 meeting. County returned a signed agreement. Awaiting bid results for the final construction cost.

Recommended Action: Board’s Pleasure.

7. County of Tulare – Terra Bella Avenue Project

The County of Tulare has contacted Pixley PUD regarding a 2024 road project on Terra Bella Avenue between Road 96 and Cedar Street. There are some PUD facilities in the area, but not many. It is expected that the County will notify Pixley PUD of anticipated costs to raise valve vaults and manholes.

Recommended Action: Board’s Pleasure

8. Pixley PUD Rate Study

P&P staff have engaged in discussions with District staff. Expected to have recommendations shortly, potentially at a special meeting. At its October 23 special meeting, the Board approved sending Proposition 218 notices to adjust both water and sewer rates. Individual notices for each rate are included for review. The Board also selected the alternative that would adjust over one year rather than multiple years. Proposed rates include inflationary increases over the subsequent nine years. Target for public hearing is January 8, 2024. Accommodations will be necessary for interpretation, through P&P, Self-Help, etc. Per direction from the November special meeting, a meeting was scheduled December 4th with Leadership Council to discuss.

Recommended Action: Discuss Options.

9. County Water Feasibility Study

County staff approached the PUD concerning the feasibility of extending the water main in Park Drive north to Road 120.  It was determined that P&P staff would contract directly with the County to provide options (including new well and/or tank facilities) at no cost to the District. The study has been initiated.

Recommended Action: Board’s pleasure

9.  	TOOLS & MAINTENANCE

10. 	OTHER MATTERS

- Master Meter Replacements

Discussion, consideration, and potential action on moving forward with ordering Meter Replacements per quote provided by Hydro Pro Solutions.

Recommended Action: Approve a set number of Meters to be ordered.

- Utility Service Application

Discussion, consideration, and potential action using the application presented starting in January 2024.

Recommended Action: Approve application to go into effect January 1, 2024

- Debit/Credit Card Processing Services

Discussion, consideration, and potential action on a getting a Debit/Credit Card Processor.

Recommended Action: Accept or Decline Proposal

11.	BOARD MEMBER COMMUNICATIONS

12.	ADJOURNMENT

Materials related to an item on this Agenda submitted to the legislative body after distribution of the agenda packet are available for public inspection at Pixley Public Utility District, 232 East Davis Avenue Pixley, during normal business hours.“This institution is an equal opportunity provider and employer.  Communication for Hearing Impaired: the TTY/TDD number is: (800)654-5984, voice only: (800)654-5988.  Waste Water Services are provided on an Equal Opportunity basis.  Reasonable accommodations for alternative means of communications or access of individuals with disabilities will be made upon request.  Call: (559)757-3878 to request accommodation.”